}

Guía1. Definición Proyecto APT

Asignatura Capstone

- PARTE I

1. Antecedentes Personales

A continuación, se presenta una tabla en la que debes completar la información solicitada.

| Nombre estudiante | Mateo Sepúlveda Mario Benedetti Jois Rosales |
| --- | --- |
| Rut | Mateo: 21.338.724-3 Mario: 21360424-4 Jois: 25464008-5 |
| Carrera | Computer Engineering |
| Sede | Plaza Norte |

2. Descripción Proyecto APT

En la descripción debes señalar brevemente el nombre de tu proyecto APT y las competencias del perfil de egreso que vas a poner en práctica. Si en tu carrera están definidas las áreas de desempeño, también menciona a qué áreas de desempeño está vinculado el proyecto.

| Nombre del proyecto | Paws At Route |
| --- | --- |
| Área (s) de desempeño(s) | -Cybersecurity -Data Analysis and Modeling -Project Management -Software Programming -Agile Methodologies |
| Competencias | -Effective Communication -Teamwork -Adaptability -Perseverance |

3. Fundamentación Proyecto APT

A continuación, se presentan distintos campos que debes completar con la información solicitada. Esta sección busca que describas en detalle tu proyecto y justifiques su relevancia y pertinencia.

| Relevancia del proyecto APT | Our project seeks to support members of the community who own pets but lack the time to walk them. Paws At Route is designed to be innovative, since having a website where users can hire pet-walking services is something unexplored in this country. The service would be available throughout the Metropolitan Region of Santiago and promoted through social media (mainly Instagram and TikTok) The main purpose, as mentioned, is to provide relief and peace of mind to people who cannot walk their pets themselves, ensuring that their pets are walked and cared for properly instead of remaining indoors, potentially stressed or anxious. |
| --- | --- |
| Descripción del Proyecto APT | The project aims to create a digital platform where users can hire pet-walking services quickly and securely. Our approach focuses on addressing the identified problem by designing a user-friendly website, developing a reliable service network of trained walkers, and using digital marketing strategies to reach our target audience. |
| Pertinencia del proyecto con el perfil de egreso | As a team, we are committed to creating innovative technological solutions that help people live more comfortably. Paws At Route reflects this vision by offering a practical and accessible service for pet owners, which addresses a common need in the Huechuraba area. Additionally, the project will strengthen our professional growth by enhancing our skills in project management and web development. |
| Relación con los intereses profesionales | Our professional interests lie in innovation, technology, and human well-being. We strive to design practical solutions that improve daily life through accessible and efficient services. Paws At Route aligns perfectly with these goals, as it proposes an innovative digital platform that connects pet owners with professional walkers. This service meets a real and current need, making it both practical and accessible. |
| Factibilidad de desarrollo del Proyecto APT | We believe the project is feasible since, with the time and resources available during the semester, we can organize the work efficiently. The assigned weeks will allow us to progress step by step, while digital tools for web development and marketing will facilitate implementation. The resources needed are accessible, such as website creation, social media promotion, and hiring of walkers. Moreover, the growing pet services market and the active community within the Metropolitan Region provide a strong foundation for launching. We are also aware of potential challenges, such as competition and the trust we need to build with users. However, by offering high-quality service with trained walkers and running relatable marketing campaigns, we believe we can connect effectively with pet owners. We also plan to carry out pilot tests to ensure everything functions properly before the official launch. |

- PARTE II

4. Objetivos

En este apartado debes definir objetivos generales y específicos del Proyecto APT. Es importante aclarar que los objetivos se deben plantear en forma clara, concisa y sin dar mayores explicaciones, es decir, deben entenderse por sí solos. Se sugiere redactarlos utilizando un verbo en infinitivo, pues ello obliga a precisar acciones concretas.

| Objetivo general | To design, develop, and validate an MVP of a web platform that connects pet owners with walkers in the Metropolitan Region, ensuring usability, service traceability, and basic cybersecurity conditions. |
| --- | --- |
| Objetivos específicos | - Prototype and evaluate the usability of the platform with owners and walkers. - Implement an MVP with user registration, walk management, and basic service tracking. - Incorporate essential cybersecurity measures to protect data and credentials. - Promote the project through social media campaigns to attract early users. |

5. Metodología

En el siguiente apartado deberás describir la metodología, propia de tu disciplina, que utilizarás para resolver el proyecto APT antes descrito, incluyendo las etapas y métodos de trabajo.

Descripción de la Metodología

The project will follow the Scrum agile methodology, which enables work to be managed in short iterations (sprints). This approach makes it easier to organize tasks, receive early feedback, and continuously improve the product until the planned MVP is reached. Phases - Design low- and high-fidelity prototypes, with early usability testing. - Incrementally develop the MVP in sprints, integrating functionalities such as registration, management, and tracking of walks. - Implement basic cybersecurity measures (data protection, credential security, etc.). - Project closure: measure performance, document lessons learned, and propose continuity. Roles and Responsibilities - Mateo Sepúlveda – Scrum Master: Facilitates the methodology, removes impediments, and ensures agile principles are followed. - Mario Benedetti – Backend Developer: Designs and builds the system architecture, business logic, database management, and service integration. - Jois Rosales – Frontend Developer: Develops the user interface, ensuring an intuitive, accessible, and functional design. Creates prototypes, validates usability, and connects the frontend with backend logic.

6. Evidencias

A continuación, describe qué evidencias serán evaluadas en el informe de avance y en el informe final de tu proyecto APT. Estas evidencias deben ser acordadas con tu docente. Se entenderá por evidencia los productos que se desarrollen durante el proyecto y cuyo propósito sea visibilizar o documentar cómo se ha implementado el trabajo.

| Tipo de evidencia (avance o final) | Nombre de la evidencia | Descripción | Justificación |
| --- | --- | --- | --- |
| Progress | Progress report (1.5_APT122_Sumativa Avance Fase1_.docx) | Project report and presentation developed during the semester. |  |
| Progress | Progress report (2.5_APT122_Sumativa Avance Fase2_.docx) | Verifies progress and adjusts project direction. |  |
| Final | Final report (2.7_APT122_Sumativa Final Fase2_.docx) | Main evidence of meeting objectives and delivering the product. |  |
| Final | Exam Presentation (3.4_APT122_SumativaFase3.docx) | Presentation assessing MVP performance. |  |

7. Plan de Trabajo

En la siguiente tabla define la planificación de tu Proyecto APT de acuerdo a lo requerido.

| Plan de Trabajo Proyecto APT |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competencia o unidades de competencias | Nombre de Actividades/Tareas | Descripción Actividades/Tareas | Recursos | Duración de la actividad | Responsable | Observaciones |
| Effective Communication / Project Management | Requirements Definition and Gathering | Review of the problem, definition of the MVP, and initial requirements | Documentation, team meetings, Google Docs | Weeks 1–2 | Mateo Sepúlveda (Scrum Master) | There may be adjustments to requirements based on initial feedback |
| Adaptability / Teamwork | Prototype Design (low and high fidelity) | Creation of prototypes and usability testing with initial users | Figma, Canva, user feedback | Weeks 2–4 | Jois Rosales (Frontend) | Coordination with backend is required for future integrations |
| Software Programming / Perseverance | Backend Development | Building the core system, APIs, and data management | Django + Python | Weeks 3–8 | Mario Benedetti (Backend) | Possible delays due to initial database configuration |
| Software Programming / Data Analysis | Frontend Development | Implementation of the interface and backend connection | React + Tailwind CSS | Weeks 4–9 | Jois Rosales (Frontend) | Depends on backend progress |
| Teamwork | Integration and Incremental Testing | Joint validation of backend and frontend | Local server, Postman, internal testers | Weeks 7–10 | Entire Team | May require quick iterations |
| Cybersecurity | Implementation of Security Measures | Credential validation and basic encryption integration | Security libraries | Weeks 9–11 | Mario Benedetti (Backend) | Must comply with minimum protection standards |
| Effective Communication / Agile Methodologies | Digital Marketing and Social Media Outreach | Promotion of the service on Instagram and TikTok | Social media platforms, Canva, social media metrics | Weeks 10–13 | Mateo Sepúlveda (Scrum Master) | Depends on publication coordination |
| Adaptability | Testing and Feedback | Execution of testing with real users | Developed platform, online feedback | Weeks 12–14 | Entire Team | May lead to MVP corrections |
| Project Management | Final Report and Presentation Exam | Writing the final report and defending the project | Documentation, PowerPoint | Weeks 15–17 | Entire Team | Key evaluation of the semester |

8. Carta Gantt

Busca un formato de Carta Gantt que te acomode y organiza en este las actividades planificadas en el punto anterior considerando el periodo asignado para el desarrollo de tu Proyecto APT. Debes mantener la temporalidad del periodo académico en el desarrollo de las tres fases que contempla la Asignatura de Portafolio de Título.

| Actividad | Fase 1 |  |  |  | Fase 2 |  |  |  |  |  |  |  |  |  |  |  | Fase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 | S 18 |
| Requirements definition | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Prototype design |  | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Backend development |  |  | X | X | X | X | X | X |  |  |  |  |  |  |  |  |  |  |  |
| Frontend development |  |  |  | X | X | X | X | X | X |  |  |  |  |  |  |  |  |  |  |
| Integration and testing |  |  |  |  |  |  | X | X | X | X |  |  |  |  |  |  |  |  |  |
| Cybersecurity implementation |  |  |  |  |  |  |  |  | X | X | X |  |  |  |  |  |  |  |  |
| Digital marketing |  |  |  |  |  |  |  |  |  | X | X | X | X |  |  |  |  |  |  |
| User testing |  |  |  |  |  |  |  |  |  |  |  | X | X | X |  |  |  |  |  |
| Final report and exam |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X | X |  | X | X |

En caso de que el Proyecto APT sea grupal, en esta columna deben indicar el nombre de los responsables de cada tarea o actividad. Esto posteriormente permitirá diferenciar la evaluación por cada integrante.